Meeting Goals

1. Milestone 4 plan (May 5th)
2. Figma workshop
   1. Invite people

Meeting Notes

1. Teams; paper (by 4/23), 5+ screens
   1. Michael, Mitchell
   2. Jordan, Brady
   3. Bryan, Erick
2. Rough timeline:
   1. 4/21 - Paper Draft
   2. 4/23 - figure out best screens for final wireframe
   3. 4/27 - finish screens
   4. 5/2 – prototype (links) + 3-5 page report
   5. Maybe that weekend can work on presentation slides if needed idk
3. Debrief on Milestone 3
   1. Managing screentime for children
   2. User control based on child’s age
   3. Request for ratio of work/reward
   4. More than one kid; delegation + collaboration

TODOs

Figure out game style

Parent-account

Child-account